Sprint ideas

Sprint 1 (1 week): Foundation

- Set up dev environment

- Create basic project structure

- Implement splash screen

- Set up user authentication (login) (firebase?)

- Design and implement the main home page with calendar theme (if this is the design we want)

Sprint 2 (1 week): Core features

- Implement core features such as adding diary entries, viewing and editing entries

- Ensure data persistence to the cloud and offline caching

- Implement basic biometric authentication

Sprint 3 (1 week): enhance user experience

- Implement features to enhance user experience like adding photos, location bases entries, voice to text encryption

- Improve on UI/UX

Sprint 4 (1 week): Security and privacy enhancements

- Enhance security features, emergency lockdown, self-destruct mode, fake pin

- Implement encryption for communications

- Ensure compliance with privacy and security standards

Sprint 5 (1 week): Advanced features

- Implement advanced features like stealth mode, time capsule entries

- Conduct thorough testing and debugging

Sprint 6 (1 week): final polishing

- Comprehensive testing

- Optimize performance and refine user interface

How we will split work up:

- Someone needs to set up an overall structure for others to work on so it's not a mess.

- Someone needs to design splash screen and calendar layout

- Someone needs to implement splash screen layout UI and logic and to work on UI elements of the main home page

- Someone needs to set up user authentication

- Implement basic backend services required for authentication

- Someone needs to implement navigation between screens (splash screen, login, main homepage)

- Needs documenting, reporting bugs etc.