| Title | Type | Estimate | Current State | Description |
| --- | --- | --- | --- | --- |
| Home Page | feature | 2 | accepted | As a user I want to open the app So that I am greeted with a home page |
| Blank Pages | chore |  | accepted |  |
| Account Login | feature | 3 | accepted | As a registered user, I want to be able to log in to an existing account So that I can save my data to one profile. |
| Password Reset | feature | 3 | accepted | As a registered user I want to reset my password So that in the event that I forget my password, I can change it to successfully log in. |
| Account Signup | feature | 3 | accepted | As a unregistered user I want to be able to create a new account by signing up via email, username and password So that I can save my data to a profile. |
| Calendar | feature | 3 | accepted | As a registered user I want to see a calendar on the home page which shows the current month (with option to change month) and the user should be able to interact with it. |
| Nav Bar | feature | 2 | accepted | As user I want a basic navigation bar So that I can navigate to different pages and access settings |
| New entry mood tracker | feature | 2 | accepted | As a registered user I want a mood selector for each diary entry So that for every entry I can record my mood |
| Add an Image to an Entry | feature | 3 | accepted | As user I want to be able to add images to the entry So that i can view my pictures as part of the entry |
| Account Creation - Feedback | feature | 1 | accepted | As a user I want to see some form of visual feedback that my account has been created |
| Make a Diary Entry | feature | 2 | accepted | As user I want to be able to make an entry So that i can write text |
| Entries shown on Calendar date | feature | 2 | accepted | As a registered user I want to click a date on the calendar So that I can see entries on the relevant date selected |
| Emoji dropdown box enhancements | chore |  | accepted | add a nicer layout/ boarder to the emoji box. add it so it highlights when a user hovers over a selection |
| New Entry tool bar | feature | 3 | accepted | As user I want a tool bar on top of the new entry page So that I can have features to use while making a new entry |
| Navigation bar for sign-up & login bug | bug |  | accepted | Steps to reproduce 1. Navigate to the Login or sign-up screen. 2. The bug should be visible at the bottom of the screen. Expected There should be a login or sign-up screen consisting of text fields and buttons to switch between login and sign-up. Actual The usual fields and buttons are present however; the navigation bar is also visible and enables you to bypass the login or sign-up screens |
| Hamburger menu | feature | 1 | accepted | As a registered user I want a hamburger menu on the navigation bar So that I can easily access other pages like settings and account. |
| Entry Deletion - "Hard Delete" | feature | 2 | accepted | As a user I want to be able to delete an entry and have that entry also be deleted "server side". |
| Settings Page - Change E-mail | feature | 2 | accepted | As a user I want to be able to change my e-mail associated with the account the previous screen. ``` |
| Settings Page - Account settings | feature | 1 | accepted | As a user I want a settings page dedicated to account So that I can better visualize what settings I can change for my account. |
| Settings page | feature | 1 | accepted | As a user I want to be able to navigate to a settings page So that I can change and adjust my settings for the application to my liking. |
| Settings Page - Logout | feature | 1 | accepted | As a user I want to be able to go into the account settings page and logout So that i have the option to keep my information private or to sign into another account. |
| Map screen (friends) | feature | 3 | accepted | As a registered user of the diary app I am able to see my friend's public entries when their privacy allows me to, on various screens such as map (when a location is provided), and friends timeline |
| Invite Friend Screen | feature | 2 | accepted | As a registered user of the diary app I want to add a friend So that I can view their entries when they allow me to on various screens As a registered user of the diary app I want to be able to have an invite code generated that I can send to a friend So that when my friend enters the invite code in their app, on their account, a friendship between us is created |
| Location Picker Screen | feature | 3 | accepted | As a user I want to be able to set a location for my new entry So that I can have my each of my diary entries associated with a location |
| Change Entry Date | feature | 2 | accepted | As a registered user I want to click a date on the calendar So that I can make an entry on the selected date |
| Return to todays date | feature | 2 | accepted | As a registered user I want to click "return" So that I can return to today’s date |
| Streaks | feature | 2 | accepted | As a registered user I want to see my current post streak" So that I am motivated to increase it and post daily |
| Acend by time | feature | 1 | accepted | As a registered user I want to see my entries sorted by time" So that I am able to keep track of the time order of my posts |
| Image to entry | feature | 1 | accepted | As a registered user of the diary app I want to upload an image onto my new entry So that I can view the image that I have selected As a registered user of the diary app I want the image to be displayed when selected from my camera roll So that I can visually see my image uploaded onto the new entry |
| Mood Summary Page - Base | chore |  | accepted | As a registered user I want to track my mood within the diary app So that I can reflect on my emotional state over time and gain insights into my mental well-being |
| Privacy Policy | chore |  | accepted | Create Privacy Policy: Ensure legal compliance and user trust by creating a clear and comprehensive privacy policy page the user can access via the hamburger menu. |
| Entry Indicator | feature | 2 | accepted | As a registered user I want to see an indicator on days with entries" So that i can easily see what days have content for looking back at memories etc |
| Streaks fix | feature | 1 | accepted | As a registered user I want to see my current post streak" So that I am motivated to increase it and post daily |
| Friend's timeline bug fixes | bug |  | accepted | Issue Overview: Two critical issues are affecting the friends' timeline: Usernames fail to display next to user entries, leaving the area blank. Entries are not sorted in chronological order, causing confusion and reducing usability. Expected Results: Usernames Displaying: Each entry on the friends' timeline should display the associated username at the top of the entry, allowing users to easily identify who made the post. Chronological Order: Entries should appear in chronological order, with the most recent posts displayed first. Actual Results: Usernames Missing: The username section is blank for all entries on the friends' timeline, regardless of the entry content or the friend who posted it. Ordering Issue: Entries appear in a seemingly random order, not sorted by the time and date they were posted. |
| UI bug fix | bug |  | accepted | Issue Overview: When using the search functionality, search results are duplicated, showing each entry twice sequentially. This occurs regardless of the search term used and affects all users. Steps to Reproduce: Navigate to the search page. Enter any valid search term in the search field. Submit the search query. Observe that each search result is displayed twice in succession. Expected Result: Each valid search result should appear only once, corresponding to the data that matches the search criteria. Actual Result: Each search result is displayed twice, creating confusion and a cluttered interface. |
| Mood Summary Page - Pie Chart | feature | 3 | accepted | As a registered user of the diary app I want to view my mood statistics represented in a pie chart format So that I can have a visual understanding of the distribution of different moods over time. |
| Search for Diary entry | feature | 3 | accepted | As a registered user I want to search for terms in the target Diary entry So that I can see entries that contain the search terms |
| Map Screen | feature | 3 | accepted | As a user I want to be able to see entries on an interactive map according to their location So that I can easily retrieve diary entries based on location, friends and mine. |
| Splash Screen and App Icon | feature | 1 | accepted | As a user of the app I want to see a splash screen with the appropriate icon when I open the app So that I can easily identify and engage with the app while it loads |
| Offline app functionality | feature | 2 | rejected | User Story 1: View Diary Entries Offline As a user, I want to view my diary entries even when I am offline, So that I can access my thoughts and memories anytime, anywhere without needing an internet connection. User Story 2: Create and Save Entries Offline As a user, I want to create and save new diary entries while offline, So that I can capture my thoughts and feelings in the moment, regardless of my internet access. User Story 3: Edit Entries Offline As a user, I want to edit my existing diary entries while offline, So that I can make updates or corrections to my entries at any time. User Story 4: Error Handling and Notifications As a user, I want to be notified about the app's offline status and any limitations it might have, So that I am aware of when my entries are being saved locally vs. being synchronized with the cloud. |
| Profile screen | feature | 2 | rejected | As a user I want to be able to edit my profile picture and account name For my friends and myself to see corresponding to entries on the friend’s timeline, friends list and map |
| Design work | chore |  | started | Add custom theme colours and styling. |