# Agile Developer (CIS2003-N)
Sprint Plan

# Completion Details

| Team: | Team A | Date: | 12/2/2024 |
| --- | --- | --- | --- |
| Sprint number: | 1 | Tutor: | Tyrone Davidson |
| Students present: | Raymond, Daniel, Samuel, Josh, Mark, Jacob, Sophie |  |  |

# Introduction

Use this document to plan the next sprint for your team.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Sprint Details

What is the goal of this sprint?

Summarise what is to be achieved in this sprint in terms of overall goals and objectives (do not simply list user stories). The primary goal of this sprint is to establish the foundational structure and functionality of the application. This includes setting up the basic layout and navigation bar, implementing authentication for user sign-up and login using Firebase, creating blank pages for text entry, and integrating Firebase to store and display text entries. Additionally, the sprint aims to develop some aspects of the main home page with a calendar feature to provide users with a centralized view of their entries and schedule. By the end of the sprint, users should be able to navigate through the app, create and save text entries, and view their latest entry, laying the groundwork for more advanced features in subsequent sprints.

What are the essential user stories to be completed in this sprint?

List the user stories and their expected effort (or insert an export from PivotalTracker), only detailing those that are planned for this sprint. Title; Estimate; Description. Home Page; 2; - As a user - I want to open the app - So that I am greeted with a home page. Calendar; 3; - As a registered user - I want to see a calendar on the home page which shows existing entries and other calendar information. - So that I can get a quick glance at what I have planned for the month as well as any entries I have created.. Make a Diary Entry; 1; - As a registered user - I want to be able to make an entry - So that I can write text. Add an Image to an Entry; 3; - As registered user - I want to be able to add images to the entry - So that I can view my pictures as part of the entry. Navigation Bar; 2; - As a registered user - I want a basic navigation bar - So that I can navigate to different pages and access settings. Account Signup; 3; - As an unregistered user - I want to be able to create a new account by signing up via email, username and password. - So that I can save my data to a profile.. Account Login; 3; - As a registered user - I want to be able to log in to an existing account - So that I can save my data to one profile.. Password Reset; 3; - As a registered user - I want to reset my password - So that in the event that I forget my password, I can change it to successfully log in..

What are the security considerations for features being developed in this sprint?

Detail which user stories have security implications and how those will be addressed during the development. Account Signup This user story involves handling sensitive user data such as email addresses, usernames, and passwords during the signup process. To address security concerns: - Ensure that usernames and email addresses are unique to prevent account duplication or impersonation. - Implement a retype password mechanism during the signup process to confirm that the password entered by the user matches their intended password, reducing the likelihood of input errors and ensuring the accuracy of the provided credentials. - Enhance security and user privacy by concealing password characters on-screen during input, safeguarding sensitive information from potential onlookers and unauthorized access while maintaining a seamless user experience. Account Login Account login involves authentication mechanisms to verify the identity of registered users. Security measures for this user story include: - Use Firebase Authentication to securely handle user login credentials. - Implement server-side authentication checks to prevent unauthorized access to user accounts. - Implement mechanisms to prevent brute force attacks, such as account lockout after multiple failed login attempts. Password Reset Password reset functionality involves handling sensitive operations related to user account security. To ensure security during password reset: - Use Firebase Authentication's built-in password reset functionality, which sends a secure password reset link to the user's registered email address. - Implement email verification to confirm the identity of the user requesting the password reset. - Set expiration times for password reset links to mitigate the risk of unauthorized access if the link is intercepted. - Implement rate-limiting to prevent abuse of the password reset functionality, such as excessive requests for password resets within a short period.