# Agile Developer (CIS2003-N)
Sprint Retrospective

# Completion Details

| Team: | A | Sprint: | 1 | Date: | 28/02/2024 |
| --- | --- | --- | --- | --- | --- |
| Students present: | Raymond, Daniel, Samuel, Josh, Mark, Jacob, Sophie |  |  |  |  |

# Introduction

Use this document to reflect upon a completed sprint.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).  It is based around the 4Ls technique (more details can be found here: https://www.atlassian.com/team-playbook/plays/4-ls-retrospective-technique)

# Reflection Details

List and describe what you Loved

What you loved about your work during the sprint. This is what you want to keep doing, or do more of, in the future. The dynamic communication and collaborative spirit exhibited by our team during the sprint is quite acceptable, especially for a first sprint. From the outset, everyone took the initiative to select tasks that aligned with their strengths and interests, which not only ensured a balanced workload but also fostered a sense of ownership and commitment to our project goals following Pivotal Tracker. What was truly impressing was the punctuality and dedication of each team member in completing their assigned tasks within the sprint timeline. This commitment to meeting deadlines was instrumental in delivering high-quality outputs that exceeded our expectations. Additionally, the open and transparent communication channels we maintained throughout the sprint facilitated effective collaboration, problem-solving, and decision-making through Teams. The positive atmosphere within the team, characterized by mutual support and encouragement, created an environment where everyone felt valued and motivated to contribute their best. Overall, the sprint was a testament to our team's ability to work together cohesively, adapt to challenges, and achieve success through collective effort.

List and describe what you Longed For

What you wish you’d had during the sprint. It could be more people, more time, more coffee, etc. Reflecting on our sprint experience, there were several aspects the team longed for that would have significantly enhanced our project's progress and cohesion. Firstly, we wished we had prioritized gaining a deeper understanding of Android Studio earlier in the process and delve even deeper than the tutorials provided by the tutorials. Having a more robust familiarity with the platform would have enabled smoother development and reduced the learning curve, ultimately improving efficiency. Additionally, a concrete design for our app would have provided clarity and direction, streamlining our development process and ensuring consistency in our user interface. Lastly, a more proactive consultation among team members before embarking on individual tasks should have been made. Instances where members did their iteration of the project without consulting the team, particularly in the early stages, led to conflicts such as the debate over using composable versus XML for our project. By fostering a culture of collaboration and open communication, we could have avoided such conflicts and made more informed decisions collectively. Moving forward, I believe addressing these longings will strengthen our teamwork and streamline our development process for future sprints.

List and describe what you Loathed

What made life worse during the sprint. What do you hope will never happen again? One of the main issues was the initial hurdles we faced in getting started with the project. There was a lack of clear direction and guidance in the team (i.e. lack of a leadership role), which made it difficult for team members to know where to begin or how to proceed effectively. Additionally, we encountered several technical issues with Github, including fixing the timeline on it due to the change in direction of the project (i.e. using Composable instead of xml for Android Studio), which slowed down our progress and hindered our productivity. Communication breakdowns also proved to be a significant challenge, leading to misunderstandings and delays in decision-making during the early stages due to confusion of the project requirements. Despite these obstacles, I believe that by addressing these issues and implementing improvements, we can overcome future challenges more effectively and achieve greater success in our future sprints.

List and describe what you Learned

What you learned from your successes and your mistakes. Reflecting on the sprint experience, we have gleaned several valuable lessons. Firstly, we have learned the critical importance of effective communication within our team. Clear channels of communication are essential for resolving conflicts and ensuring alignment towards common objectives, especially during the early stages of the sprint. Secondly, early planning and establishing a concrete design for our projects emerged as paramount. Starting with a clear vision and defined objectives can streamline development and minimize potential conflicts. Additionally, we have recognized the need for continuous improvement in technical skills, particularly in platforms like Android Studio, to enhance productivity and problem-solving abilities. Moreover, collaborative decision-making processes have proven vital in preventing misunderstandings and conflicts. Consulting with each other before significant decisions can ensure that everyone's perspectives are considered. Furthermore, we should embrace the importance of adaptability and flexibility when facing challenges, as well as the significance of continuous reflection and improvement. By implementing these lessons learned, we can strengthen our teamwork, refine our strategies, and strive for greater success in future endeavours.

What actions will be taken in the next sprint to improve team performance?

These should be specific actions / changes that you will do this next sprint. One action you’ll take to remove something from your LOATHED list. One action you’ll take to amplify something from your LOVED list. Use your LONGED FOR and LEARNED lists to help shape your ideas for what actions to take. In the upcoming sprint, we will focus on implementing specific actions to improve team performance, drawing from both our longed-for aspirations and the lessons learned from our previous experiences. To address one of the items from our loathed list, we will prioritize proactive consultation among team members before undertaking individual tasks, ensuring that everyone is aligned and informed before making decisions or taking actions independently. Furthermore, drawing from our longed-for list, we will dedicate time at the beginning of the sprint to thoroughly discuss and refine the design for our app, ensuring clarity and alignment on objectives and user interface elements. By integrating these actions into our planning process, we aim to enhance team cohesion, productivity, and ultimately, the success of our project.