# Agile Developer (CIS2003-N)
Sprint Review

# Completion Details

| Team: | A-Cupcake | Date: | 28.02.2024 |
| --- | --- | --- | --- |
| Sprint number: | 1 | Tutor: |  |
| Students present: | 6 |  |  |

# Introduction

Use this document to review a sprint as it ends.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Review Details

Which user stories were accepted by the Product Owner?

List the user stories by their descriptive title. - Account Login - Password Reset - Add Image to Entry - Make Diary Entry

Which user stories were rejected by the Product Owner?

List the user stories by their title and briefly state why each was rejected. - Account signup: Needs feedback that an account is created when the button is clicked. - Calendar: needs breaking down into smaller user stories. - Navigation Bar: Temporarily unused in application (will be used and completed in the future)

What feedback did the Product Owner give about the product and development team?

Account Signup, Feedback that account may already be created or not working. Give some kind of response to the user (Loading spinner etc). Show user that account was made. Calendar needs breaking down into smaller user stories, so they are more manageable.

What significant changes were made to the Product Backlog following the review?

The navigation bar underwent a drastic redesign and was temporarily set aside from immediate development. While the navigation bar remains an important aspect of the product's usability, it was determined that other functionalities required more immediate attention and resources. Therefore, the decision was made to defer its development to a later sprint, where it may be reintroduced as a separate user story. By setting aside the navigation bar for now, the team can focus on delivering essential features and addressing higher-priority tasks (i.e. Firebase functionality and the main diary entry page and homepage), while still keeping the option open to revisit and refine the navigation functionality in the future. This strategic adjustment to the Product Backlog ensures that development efforts are aligned with current project priorities and allows for flexibility in adapting to evolving project needs and user requirements.

Were any security concerns identified during the sprint that had not been predicted?

The security concerns primarily revolve around account creation and login functionalities. The feedback regarding account signup suggests potential issues with the handling of user account data and ensuring the security of the signup process, including providing appropriate feedback to users. Although login data is tracked and stored by Firebase, and the stored data is encrypted, it's crucial to ensure secure transmission of login credentials, protection against common vulnerabilities like brute force attacks, and adherence to best practices for authentication and authorization. While specific security concerns may not have been explicitly identified during the sprint, maintaining the security of account creation and login functionalities, including data handling, encryption, and protection against potential threats, remains a critical aspect of the development process.