# Agile Developer (CIS2003-N)
Sprint Plan

# Completion Details

| Team: | Team A | Date: | 28/02/24 |
| --- | --- | --- | --- |
| Sprint number: | 2 | Tutor: | Tyrone Davidson |
| Students present: | Raymond, Daniel, Samuel, Josh, Mark, Jacob, Sophie |  |  |

# Introduction

Use this document to plan the next sprint for your team.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Sprint Details

What is the goal of this sprint?

Summarise what is to be achieved in this sprint in terms of overall goals and objectives (do not simply list user stories). The main objectives of this sprint are to improve the app's navigation and visual appeal by implementing features such as the navigation bar, hamburger menu, and splash screen. Additionally, user engagement will be enhanced through the ability to display images from the camera roll and track mood with a graph and stats page. Offline functionality will ensure accessibility to the app when an internet connection is not available. Moreover, usability improvements, like an entry toolbar and mood selector are also implemented which aim to streamline diary entry creation. Furthermore, more calendar functionality will be added to enhance user experience such as easier navigation with arrow keys and clickable dates for easy scheduling capabilities, collectively laying the foundation for a more intuitive, engaging, and user-centric diary app experience.

What are the essential user stories to be completed in this sprint?

List the user stories and their expected effort (or insert an export from PivotalTracker), only detailing those that are planned for this sprint. Title; Estimated effort; Description. Calendar; 3; As a registered user I want to see a calendar on the home page which shows the current month (with option to change month) and the user should be able to interact with it.. Nav Bar; 2; As user I want a basic navigation bar so that I can navigate to different pages and access settings. Add an Image to an Entry; 3; As user I want to be able to add images to the entry so that I can view my pictures as part of the entry. Splash screen; As dev I want there to be a splash screen upon login so that a splash screen displays. Offline app functionality; 2; User Story 1: View Diary Entries Offline As a user, I want to view my diary entries even when I am offline, So that I can access my thoughts and memories anytime, anywhere without needing an internet connection. User Story 2: Create and Save Entries Offline As a user, I want to create and save new diary entries while offline, so that I can capture my thoughts and feelings in the moment, regardless of my internet access. User Story 3: Edit Entries Offline As a user, I want to edit my existing diary entries while offline, so that I can make updates or corrections to my entries at any time. User Story 4: Error Handling and Notifications As a user, I want to be notified about the app's offline status and any limitations it might have, so that I am aware of when my entries are being saved locally vs being synchronized with the cloud.. Mood Tracker Page; 3; As a registered user I want to track my mood within the diary app so that I can reflect on my emotional state over time and gain insights into my mental well-being.

What are the security considerations for features being developed in this sprint?

Detail which user stories have security implications and how those will be addressed during the development. Offline Data Saved Locally This user story involves storing sensitive user data locally on the device, which raises security concerns regarding data encryption and protection against unauthorized access. To address these concerns: - Utilize secure storage mechanisms provided by the operating system or third-party libraries to ensure that sensitive data is stored in an encrypted format. - Implement access controls and permissions to restrict access to locally stored data only to authorized users or components within the application. - Regularly audit and update security measures to address any potential vulnerabilities or emerging threats in the storage and handling of offline data. Accessing User’s Camera Roll for Images This user story involves accessing media files stored on the device's camera roll, which raises privacy concerns regarding user-generated content. To address these concerns: - Implement permissions handling to request user consent before accessing the camera roll, ensuring that users are aware of and explicitly grant access to their media files. - Limit access to only the necessary files and metadata required for displaying images within the application, minimizing the risk of unauthorized access to sensitive content. - Regularly review and update access controls and permissions handling to align with platform-specific security guidelines and best practices, mitigating the risk of potential privacy violations or data breaches.