# Agile Developer (CIS2003-N)
Sprint Retrospective

# Completion Details

| Team: | A | Sprint: | 2 | Date: | 06/03/2024 |
| --- | --- | --- | --- | --- | --- |
| Students present: | Raymond, Daniel, Samuel, Josh, Mark, Jacob, Sophie |  |  |  |  |

# Introduction

Use this document to reflect upon a completed sprint.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).  It is based around the 4Ls technique (more details can be found here: https://www.atlassian.com/team-playbook/plays/4-ls-retrospective-technique)

# Reflection Details

List and describe what you Loved

What you loved about your work during the sprint. This is what you want to keep doing, or do more of, in the future. Firstly, the consistency demonstrated by everyone on the team was greatly appreciated. Each member remained committed to their tasks and responsibilities, resulting in the successful completion of all parts from the user stories assigned to each group member. This consistency not only contributed to our overall productivity but also fostered a sense of reliability and accountability within the team. Additionally, obvious progress was also made during the sprint as the increased functionality and the addition of more working pages to our app showcased tangible results of our efforts. Having a working app available for demo by the end of the sprint was a testament to our collective dedication and efficiency. This is further supported by most of the user stories bring accepted by the tutor, indicating a higher level of satisfaction with our deliverables compared to Sprint 1. This recognition of our progress and improvement is a great motivator for the team and reinforces the effectiveness of our collaborative efforts. Moving forward, we believe that maintaining consistency, making steady progress, and striving for high-quality deliverables will continue to be key factors in our success in future sprints.

List and describe what you Longed For

What you wish you’d had during the sprint. It could be more people, more time, more coffee, etc. One prominent aspect was our desire for better user stories and acceptance criteria and task management within Pivotal Tracker. While the tool served as a valuable resource for organizing our tasks and tracking progress, we recognized the need for more refined user stories that clearly outlined requirements and acceptance criteria. Improving the clarity and specificity of user stories would enhance our understanding of project objectives and streamline the development process. Additionally, we longed for more effective task management practices within Pivotal Tracker to ensure that tasks were adequately prioritized, assigned, and tracked throughout the sprint. By addressing these longings, we aim to optimize our workflow, enhance project transparency, and ultimately, improve our overall productivity and project outcomes in future sprints.

List and describe what you Loathed

What made life worse during the sprint. What do you hope will never happen again? One significant aspect was the lack of active participation and idea exchange during paperwork, particularly in the sprint retrospective sessions. Some team members expressed frustration with the limited engagement and brainstorming during these critical reflection periods. The retrospective serves as a valuable opportunity to identify successes, challenges, and areas for improvement, yet the lack of active involvement hindered our ability to generate meaningful insights and actionable takeaways. Consequently, valuable perspectives and potential solutions may have been overlooked, impacting our ability to address recurring issues and drive continuous improvement. Moving forward, addressing this loathed aspect by encouraging greater participation and idea sharing during retrospectives will be essential to fostering a more collaborative and productive team environment, ultimately enhancing our ability to learn and grow from each sprint experience.

List and describe what you Learned

What you learned from your successes and your mistakes. Reflecting on Sprint 2, one key takeaway from our successes was the importance of consistent collaboration and communication within the team. Our ability to stay aligned and work together cohesively contributed significantly to our productivity and the successful completion of our tasks. Additionally, we learned the value of setting clear goals and priorities at the beginning of the sprint, which helped us stay focused and make meaningful progress towards our objectives. However, one mistake we made was the lack of active participation during paperwork, particularly in sprint retrospective sessions. This highlighted the importance of fostering a culture of openness and engagement within the team to maximize the benefits of reflection and continuous improvement.

What actions will be taken in the next sprint to improve team performance?

These should be specific actions / changes that you will do this next sprint. One action you’ll take to remove something from your LOATHED list. One action you’ll take to amplify something from your LOVED list. Use your LONGED FOR and LEARNED lists to help shape your ideas for what actions to take. To remove a hindrance from our loathed list, we will revamp our approach to paperwork participation, particularly in sprint retrospectives, by appointing facilitators and introducing structured activities/discussion sessions during labs to encourage active involvement and idea exchange. To amplify our loved aspect, we'll implement regular team check-ins, enhancing collaboration and communication throughout the sprint and being more active on Teams. Additionally, addressing our longed-for improvement, we will refine user stories and task management in Pivotal Tracker, ensuring clearer requirements and more structured task organization to streamline workflow and boost productivity. By implementing these targeted actions, we aim to foster a more cohesive and productive team environment, driving success in the upcoming sprint.