# Agile Developer (CIS2003-N)
Sprint Review

# Completion Details

| Team: | A | Date: | 06/03/24 |
| --- | --- | --- | --- |
| Sprint number: | 2 | Tutor: | Tyrone Davidson |
| Students present: | Raymond, Daniel, Samuel, Josh, Jacob |  |  |

# Introduction

Use this document to review a sprint as it ends.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Review Details

Which user stories were accepted by the Product Owner?

List the user stories by their descriptive title. - Calander - Navigation Bar - Image Display / Add an Image to an Entry - Sign In - Sign Up - New Entry

Which user stories were rejected by the Product Owner?

List the user stories by their title and briefly state why each was rejected. - Mood Tracker Page: Required live data pulling functionality, as the current iteration only uses dummy/placeholder data for the visualisation of data for the graph

What feedback did the Product Owner give about the product and development team?

The Product Owner provided several feedback points about the product and the development team. He suggested putting new features into the icebox, including implementing a warning on sign-up, fixing a bug related to mood summary, eliminating a redundant "Back to Home" button on the new entry page, enforcing a single-line title constraint in new entries, and adding emojis to the bottom of the graph. Additionally, he proposed creating a new story for implementing a pie chart for the Mood Tracker Page, while noting that the Mood Tracker Page itself was rejected due to the requirement for live data. Looking ahead, the next steps involve storing data, pulling live data, and implementing notifications. This feedback indicates a focus on improving user experience, addressing bugs, and advancing the functionality of the product while considering the team's capabilities and priorities.

What significant changes were made to the Product Backlog following the review?

Following the review, significant changes were made to the Product Backlog. These changes included adding a navigation bar to the diary entry feature, implementing a mood selector within the diary entry functionality, and introducing a mood tracker page. These additions are aimed to enhance the user experience by providing easier navigation, allowing users to express their mood within diary entries, and facilitating mood tracking over time, thus it promotes self-expression for the users of the app.

Were any security concerns identified during the sprint that had not been predicted?

The identification of a bug related to "Skipping sign up" during the sprint suggests a potential security concern that had not been predicted. This bug indicates a flaw in the sign-up process that allows users to bypass necessary security measures just by clicking the ‘Home’ button at the bottom navigation bar, posing a risk to the system's integrity or user data. It highlights the importance of thorough testing and vigilance in identifying and addressing security vulnerabilities during development.