# Agile Developer (CIS2003-N)
Sprint Plan

# Completion Details

| Team: | A | Date: | 11/03/24 |
| --- | --- | --- | --- |
| Sprint number: | 3 | Tutor: | Tyrone Davidson |
| Students present: | Raymond, Daniel, Samuel, Joshua, Mark, Sophie |  |  |

# Introduction

Use this document to plan the next sprint for your team.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Sprint Details

What is the goal of this sprint?

Summarise what is to be achieved in this sprint in terms of overall goals and objectives (do not simply list user stories). The primary goal of this sprint is to enhance the usability and functionality of the application by addressing various key features and bugs. This includes resolving issues with the hamburger menu and navigation bar, ensuring the smooth continuation of offline functionality for uninterrupted usage, implementing a feature for daily entries and their display within the application, removing the image displayed with button, enabling users to select dates for displaying entries on the homepage, implementing a splash screen for improved user experience, and converting the existing bar graph visualisation into a pie chart for better data representation. Through these efforts, the sprint aims to enhance the overall user experience and make the application more intuitive and efficient for its users.

What are the essential user stories to be completed in this sprint?

List the user stories and their expected effort (or insert an export from PivotalTracker), only detailing those that are planned for this sprint. Title; Estimate; Description. Make a Diary Entry; 2; As user I want to be able to make an entry so that I can write text. Entrys shown on Calandar date; 2; As a registered user I want to click a date on the calendar so that I can see entries on the relevant date selected. New Entry tool bar; 3; As user I want a tool bar on top of the new entry page so that I can have features to use while making a new entry. Navigation bar for sign-up & login bug; Bugfix Steps to reproduce: 1. Navigate to the Login or sign-up screen. 2. The bug should be visible at the bottom of the screen. Expected: There should be a login or sign-up screen consisting of text fields and buttons to switch between login and sign-up. Actual: The usual fields and buttons are present however, the navigation bar is also visible and enables you to bypass the login or sign-up screens. Hamburger menu; 1; As a registered user I want a hamburger menu on the navigation bar so that I can easily access other pages like settings and account.. Entry Deletion - "Hard Delete"; 2; As a user I want to be able to delete an entry and have that entry also be deleted "server side".. Offline app functionality; 2; As a user I want to view my diary entries even when I am offline, so that I can access my thoughts and memories anytime, anywhere without needing an internet connection.. Mood Summary Page - Pie Chart; 3; As a registered user of the diary app I want to view my mood statistics represented in a pie chart format so that I can have a visual understanding of the distribution of different moods over time..

What are the security considerations for features being developed in this sprint?

Detail which user stories have security implications and how those will be addressed during the development. Fixed Bug Where Sign-In Is Skippable (Sign in page and Navigation Bar) This user story addresses a security vulnerability where the sign-in process can be bypassed, potentially leading to unauthorized access to the application's features or sensitive user data. To address this concern: - To address this problem, we made it so that navigation bar does appear in certain screens such as sign in and sign up. - Conduct regular security testing to identify and address any potential security weaknesses or vulnerabilities in the authentication flow. By proactively identifying and mitigating security risks, the application can maintain the integrity and confidentiality of user accounts and data.