# Agile Developer (CIS2003-N)
Sprint Review

# Completion Details

| Team: | A-Cupcake | Date: | 13/03/2024 |
| --- | --- | --- | --- |
| Sprint number: | 3 | Tutor: | Tyrone Davidson |
| Students present: | Raymond, Daniel, Samuel, Josh, Mark, Sophie |  |  |

# Introduction

Use this document to review a sprint as it ends.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Review Details

Which user stories were accepted by the Product Owner?

List the user stories by their descriptive title. - Make Diary Entry - Entry Deletion - “Hard Delete” - New Entry Toolbar

Which user stories were rejected by the Product Owner?

List the user stories by their title and briefly state why each was rejected. - New Entry Toolbar: Due to incomplete implementation, despite its potential usefulness in providing users with a convenient toolbar for creating new diary entries, the lack of full functionality and possibly critical features rendered it unsuitable for acceptance at the current stage. As such, the user experience could be compromised, leading to potential confusion or dissatisfaction among users. Therefore, it was deemed necessary to address these deficiencies before considering its acceptance. - Mood Summary Page – Pie Chart: Though the bar chart has been changed into a pie chart, it still does not pull live data from Firestore, thus being rejected by the Product Owner. - Hamburger Menu: Minor animation bug closing the menu to the side - Offline App Functionality: Still incomplete as of this sprint review

What feedback did the Product Owner give about the product and development team?

The Product Owner provided valuable feedback on both the product features and the development team's progress. He highlighted several areas for improvement, such as fixing the bug title to ensure clarity and consistency, incorporating feedback messages upon saving entries to guide users through the progress stages effectively. Additionally, the Product Owner emphasized the importance of enhancing the user interface by displaying only the first few lines of entries and relevant parts of images, as well as implementing a feature to pull live data for the pie chart. To streamline user interactions, he suggested hiding buttons that are not in use. Looking ahead, the Product Owner proposed extending the sprint cycle by an extra week during a three-week break to accommodate essential developments, including implementing a calendar date selection for displaying specific entries, introducing a search feature for locating specific diary entries, integrating account settings functionalities like password reset and logout, continuing the navigation drawer, and ensuring the completion of the pie chart feature. This feedback serves as a roadmap for the development team to prioritize tasks and refine the product further, aligning it more closely with user needs and expectations.

What significant changes were made to the Product Backlog following the review?

Following the review, significant changes were made to the Product Backlog to address key issues and enhance user experience. The addition of a character limit for diary entries aims to provide users with a clear constraint, ensuring concise and focused writing while preventing overly lengthy entries that could potentially overwhelm readers. Moreover, the introduction of a new entry toolbar for the entry page signifies a step towards improving accessibility and ease of use. This toolbar is to streamline the process of creating new diary entries, offering users quick access to essential formatting options or entry-related functionalities. By incorporating these changes, the development team prioritizes enhancements that contribute to a more intuitive and efficient diary-writing experience.

Were any security concerns identified during the sprint that had not been predicted?

During the sprint, while working with Firestore to store data in the cloud online, some unforeseen security concerns may have arisen. Firestore, being a cloud-based database service provided by Google, requires careful implementation to ensure the security and privacy of user data. While initial security measures might have been in place, the dynamic nature of online environments can sometimes reveal vulnerabilities that were not initially predicted. For instance, concerns related to data encryption, access control, and data leakage could have surfaced during the sprint, necessitating immediate attention from the development team to address these issues effectively. Thus, it's crucial for the team to conduct thorough security assessments and stay vigilant throughout the development process to mitigate any potential risks and ensure the integrity of user data stored in Firestore.