# Agile Developer (CIS2003-N)
Sprint Plan

# Completion Details

| Team: | A | Date: | 18/03/2024 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: | Tyrone Davidson |
| Students present: | Daniel, Raymond, Samuel, Sophie |  |  |

# Introduction

Use this document to plan the next sprint for your team.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Sprint Details

What is the goal of this sprint?

Summarise what is to be achieved in this sprint in terms of overall goals and objectives (do not simply list user stories). The goal of this sprint focuses on implementing more features as well as improving already existing features such as using a more appropriate chart representation. Firstly, we converted the bar chart into pie charts for the mood summary page to provide users with more intuitive visual representations of their mood data. Additionally, we enabled users to save a maximum of three images in each diary entry from just one image, this helps to enhance the personalization and richness of their journaling experience. Besides that, the secret diary entry feature was also implemented, accessible via password protection, adds a layer of privacy and security, ensuring sensitive content remains confidential. The implementation of a delete diary entry function streamlines user management of their entries, fostering a more organized and tidy journaling environment. Furthermore, the inclusion of a settings page with options for logout and account settings enhances user control and customization. Enabling users to search for diary entries and displaying entries on the calendar as scrollable content further augments accessibility and navigation within the application. Overall, this sprint aims to empower users with enhanced features and functionalities, while also providing a better visualisation personal data such as the change in graph representation and the display of entries when a date is selected.

What are the essential user stories to be completed in this sprint?

List the user stories and their expected effort (or insert an export from PivotalTracker), only detailing those that are planned for this sprint. Title; Estimate; Description. Entries shown on Calendar date; 2; As a registered user I want to click a date on the calandar So that I can see entries on the relevant date selected. New Entry tool bar; 3; As user I want a tool bar on top of the new entry page So that I can have features to use while making a new entry. Entry Deletion - "Hard Delete"; 2; As a user I want to be able to delete an entry and have that entry also be deleted "server side".. Settings Page - Account settings; 1; As a user I want a settings page dedicated to account So that I can better visualize what settings I can change for my account.. Settings page; 1; As a user I want to be able to navigate to a settings page So that I can change and adjust my settings for the application to my liking.. Settings Page - Logout; 1; As a user I want to be able to go into the account settings page and logout So that I have the option to keep my information private or to sign into another account.. Image to entry; 1; As a registered user of the diary app I want to upload an image onto my new entry So that I can view the image that I have selected As a registered user of the diary app I want the image to be displayed when selected from my camera roll So that I can visually see my image uploaded onto the new entry. Mood Summary Page - Pie Chart; 3; As a registered user of the diary app I want to view my mood statistics represented in a pie chart format So that I can have a visual understanding of the distribution of different moods over time.. Search for Diary entry; 3; As a registered user I want to search for terms in the target Diary entry So that I can see entries that contain the search terms.

What are the security considerations for features being developed in this sprint?

Detail which user stories have security implications and how those will be addressed during the development. Logout function This user story implements a feature that let’s you log out of your account. A concern we had was logging out would not be handled correctly resulting in either the user being logged out in the backend but not in the UI, or the UI shows you logged out however the user session is still active and sensitive data still accessibly after logging out. Some measures to prevent these issues include: - Ensuring that the user can only access their own user data once the log in process has succeeded. - On logging out, ensure that the user is successfully logged out of Firebase Authentication. - And after logging out, redirect the user to the log in page and not allow back navigation which would otherwise navigate back to the homepage. Adding images This user story implements a which allows you to add images, selectable from the user’s device to the current diary entry that is being created. A concern with this is that the application is accessing the user’s images which is a security/privacy concern that needs to be accounted for. Some measures to prevent this issue can include: - Ensuring that the user is presented with the option to allow/not allow the application to access the user’s images/photos. - On storing the user’s images, ensure that the data saved to the database is secure from data collection to data storage. Include corresponding information within the privacy policy stating how and why their data is being used.