# Agile Developer (CIS2003-N)
Sprint Review

# Completion Details

| Team: | A-Cupcake | Date: | 20/03/2024 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: | Tyrone Davidson |
| Students present: | Daniel, Raymond, Samuel, Sophie, Jacob |  |  |

# Introduction

Use this document to review a sprint as it ends.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Review Details

Which user stories were accepted by the Product Owner?

List the user stories by their descriptive title. - New Entry Toolbar (New features)

Which user stories were rejected by the Product Owner?

List the user stories by their title and briefly state why each was rejected. - Entries shown on Calendar date: Entries should be ordered when displayed in a certain way. - Mood Summary Page – Pie Chart: Still does not pull live data - Search for Diary Entry: Words passed for the search is not picked up for title search - Settings Page: Incomplete implementation - Image to Entry: Unable to merge into development branch, thus unable to be tested during sprint review

What feedback did the Product Owner give about the product and development team?

Feedback from Product Owner: - Bug fixes: Merge problems - Emulator problems (Tip: Reset emulator whenever demo-ing) - Polish the app - Order the entries displayed - Double check that the words pass the title is not picked up for title search - Bug fix: Refresh on delete entry - Do polish over new features during the break

What significant changes were made to the Product Backlog following the review?

As advised by the Product Owner, a sort feature will be implemented for search functions in the application. This involves both the “Search for Diary entry” feature as well as the “Entries shown on Calander Date”. By implementing this sort feature, users will have a more streamlined and efficient experience when searching for specific diary entries or navigating through entries displayed on a calendar date. This addition aligns with the ongoing efforts to enhance usability and improve the overall user experience of the application.

Were any security concerns identified during the sprint that had not been predicted?

No other security concerns were identified apart from the points discussed inside of the sprint plan for sprint 4. The points discussed include the Logout feature and Add images to entry feature.