# Agile Developer (CIS2003-N)
Sprint Plan

# Completion Details

| Team: | Team A | Date: | 25/03/2024 |
| --- | --- | --- | --- |
| Sprint number: | 5 | Tutor: | Tyrone Davidson |
| Students present: | Samuel, Sophie, Raymond, Daniel, Mark, Joshua, Jacob |  |  |

# Introduction

Use this document to plan the next sprint for your team.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Sprint Details

What is the goal of this sprint?

Summarise what is to be achieved in this sprint in terms of overall goals and objectives (do not simply list user stories). The goal of this sprint is to address various aspects of the application, focusing on bug fixes, code optimization, and the addition of new features to enhance user experience. Firstly, the general bugs that are related to the emoji dropdown and image integration into entries have been fixed, ensuring smoother functionality. Besides that, the optimization effort entails restructuring code into different classes to enhance readability and maintainability, promoting a more organized and efficient development process. Additionally, this sprint introduces several new features, including an Account Email Change option within the Settings Page, a visually appealing Splash Screen and App Icon for branding, and the implementation of a Map Screen and Location Picker Screen to enhance location-based functionalities. The Profile Screen provides users with a centralized view of their information, while the ability to change entry dates and return to today's date adds flexibility and convenience. Streaks functionality gamifies user engagement, incentivizing consistent usage, while ascending entries by time improves chronological organization. Finally, the addition of an Invite Friend Screen fosters community engagement and social interaction within the application.

What are the essential user stories to be completed in this sprint?

List the user stories and their expected effort (or insert an export from PivotalTracker), only detailing those that are planned for this sprint. Title; Estimate; Description. Emoji dropdown box enhancements; Feature - Add a nicer layout/ boarder to the emoji box. add it so it highlights when a user hovers over a selection.. Settings Page - Change E-mail; 2; As a user I want to be able to change my e-mail associated with the account. Map screen (friends); 3; As a registered user of the diary app, I am able to see my friend's public entries when their privacy allows me to, on various screens such as map (when a location is provided), and friends timeline. Invite Friend Screen; 2; As a registered user of the diary app I want to add a friend So that I can view their entries when they allow me to on various screens As a registered user of the diary app I want to be able to have an invite code generated that I can send to a friend So that when my friend enters the invite code in their app, on their account, a friendship between us is created. Location Picker Screen; 3; As a user I want to be able to set a location for my new entry So that I can have my each of my diary entries associated with a location. Change Entry Date; 2; As a registered user I want to click a date on the calendar So that I can make an entry on the selected date. Return to today’s date; 2; As a registered user I want to click "return" So that I can return to today’s date. Streaks; 2; As a registered user I want to see my current post streak" So that I am motivated to increase it and post daily. Ascend by time; 1; As a registered user I want to see my entries sorted by time" So that I am able to keep track of the time order of my posts. Image to entry; 1; As a registered user of the diary app, I want to upload an image onto my new entry So that I can view the image that I have selected As a registered user of the diary app I want the image to be displayed when selected from my camera roll So that I can visually see my image uploaded onto the new entry. Profile screen; 2; As a user I want to be able to edit my profile picture and account name for my friends and myself to see corresponding to entries on the friends timeline, friends list and map. Splash Screen and App Icon; 1; As a user of the app I want to see a splash screen with the appropriate icon when I open the app So that I can easily identify and engage with the app while it loads.

What are the security considerations for features being developed in this sprint?

Detail which user stories have security implications and how those will be addressed during the development. Map/Location One user story implements the usage of the devices GPS information to allow the user to attach a location to an entry. To address some concerns regarding retrieving and storing GPS location data we have: - Ensured that user is notified and can opt in or out of having their location data retrieved and stored before retrieving this data. - Confirmed and tested that the user will have to be logged in with their credentials to access this feature. - As well as only enabling the user and their friends to be able to view collected data for the specified purpose of displaying location of the entry. Updating e-mail address This user story implements an option to be able to update/change your e-mail address which is used to log in to the app. Some features implemented to ensure this process is securely handled include: - Ensuring that the user is verified by prompting the user to re-verify entering their password before starting the update e-mail procedure. - Ensuring that the e-mail the user chooses to update with is correct and valid before updating and only is only updated after the verification link is clicked.