# Agile Developer (CIS2003-N)
Sprint Retrospective

# Completion Details

| Team: | A | Sprint: | 5 | Date: | 12/04/2024 |
| --- | --- | --- | --- | --- | --- |
| Students present: | Daniel, Raymond, Joshua, Samuel, Mark, Jacob, Sophie |  |  |  |  |

# Introduction

Use this document to reflect upon a completed sprint.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).  It is based around the 4Ls technique (more details can be found here: https://www.atlassian.com/team-playbook/plays/4-ls-retrospective-technique)

# Reflection Details

List and describe what you Loved

What you loved about your work during the sprint. This is what you want to keep doing, or do more of, in the future. During this sprint, the all team members have been responsible in contributing this sprint with everyone actively contributing to both feature development and bug fixes. This heightened sense of participation not only accelerated our progress but also fostered a stronger sense of unity within the team. Moreover, the initiative shown by team members in taking the time to clean up code is very much appreciated as enhancing the code readability and maintainability was very much needed with the code being much more complicated as the sprints go on. This not only improved the overall quality of our work but also laid a solid foundation for future development efforts.

List and describe what you Longed For

What you wish you’d had during the sprint. It could be more people, more time, more coffee, etc. Throughout the sprint, there were a couple of aspects that could be longed for which enhance our workflow and productivity. Firstly, clearer expectations from each team member regarding their tasks and responsibilities. While everyone contributed actively, having a more defined understanding of individual roles and expectations could have streamlined our efforts and reduced potential overlaps or misunderstandings. Additionally, the need for better task management and distribution before the break. This would have allowed us to hit the ground running post-break, maximizing our efficiency, and ensuring a smoother transition back into work mode.

List and describe what you Loathed

What made life worse during the sprint. What do you hope will never happen again? During the sprint, there were a couple of aspects that were particularly challenging and hope to avoid in the future. Firstly, the absence of weekly updates on progress from team members over the break proved to be frustrating, as it hindered our ability to stay informed about each other's work and potential roadblocks. This lack of communication led to a sense of disconnect and made it difficult to gauge the overall progress of the project accurately. Additionally, encountering technical issues on some fronts further exacerbated the situation, causing delays and disruptions to our workflow. Moving forward, I hope to establish a more structured communication framework to ensure regular updates and address technical challenges promptly, thereby mitigating similar issues and promoting smoother sprint executions.

List and describe what you Learned

What you learned from your successes and your mistakes. A significant lesson that was learnt is the importance of proactive involvement and code cleanliness. The collaborative spirit and initiative shown by team members displayed the significance of active participation in project development. Furthermore, the emphasis on cleaning up code not only enhanced readability but also bolstered productivity and quality. This experience reaffirmed the notion that investing time in maintaining clean and organized code pays dividends in the long run, leading to smoother development processes and higher-quality outcomes. With the combination of these aspects in development, it would make the process a lot more manageable, thus resulting in a more efficient and successful projects.

What actions will be taken in the next sprint to improve team performance?

These should be specific actions / changes that you will do this next sprint. One action you’ll take to remove something from your LOATHED list. One action you’ll take to amplify something from your LOVED list. Use your LONGED FOR and LEARNED lists to help shape your ideas for what actions to take. To improve team performance in the next sprint, we should address the absence of weekly updates from team members, a structured communication framework should be implemented to combat this. This will include establishing regular check-ins or status updates to ensure everyone is informed about project progress and potential roadblocks. Additionally, a refinement in our task management processes by clearly defining expectations for each team member's responsibilities and ensuring tasks are properly distributed before any breaks. This will help prevent misunderstandings and ensure a smoother transition back into work mode after breaks. Moreover, to amplify the collaborative spirit and initiative displayed by team members, we could incentivize proactive involvement in project development. This may involve recognizing and rewarding individuals who take the initiative to contribute to both feature development and code cleanliness. By fostering a culture of active participation and prioritizing code cleanliness, we can streamline our development processes, enhance productivity, and thus deliver higher-quality outcomes in the sprints to come.