# Agile Developer (CIS2003-N)
Sprint Plan

# Completion Details

| Team: | A | Date: | 24/04/2024 |
| --- | --- | --- | --- |
| Sprint number: | 6 | Tutor: | Tyrone Davidson |
| Students present: | Samuel, Sophie, Raymond, Daniel |  |  |

# Introduction

Use this document to plan the next sprint for your team.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Sprint Details

What is the goal of this sprint?

Summarise what is to be achieved in this sprint in terms of overall goals and objectives (do not simply list user stories). The primary goal of this sprint is to focus on bug fixes, with the overarching aim of enhancing the overall stability and functionality of the application. The sprint largely revolves around addressing various bugs identified in previous iterations, ranging from entry indicator issues to UI inconsistencies. Additionally, a key objective is the implementation of live data pulling for the pie chart on the Mood Summary page, ensuring that Mood Summary page fulfils its purpose. Alongside bug fixes and feature implementation, significant attention is directed towards refining the application's visual aesthetics by ensuring consistency in themes and design elements across different screens. This comprehensive approach aims to improve the user interface and overall usability of the application while addressing any lingering issues before finalization.

What are the essential user stories to be completed in this sprint?

List the user stories and their expected effort (or insert an export from PivotalTracker), only detailing those that are planned for this sprint. Title; Estimate; Description. Privacy Policy; Create Privacy Policy: Ensure legal compliance and user trust by creating a clear and comprehensive privacy policy page the user can access via the hamburger menu.. Entry Indicator; 2; As a registered user I want to see an indicator on days with entries" So that I can easily see what days have content for looking back at memories etc. Streaks fix; 1; As a registered user I want to see my current post streak" So that I am motivated to increase it and post daily. Friend's timeline bug fixes; Issue Overview: Two critical issues are affecting the friends' timeline: Usernames fail to display next to user entries, leaving the area blank. Entries are not sorted in chronological order, causing confusion and reducing usability. Expected Results: Usernames Displaying: Each entry on the friends' timeline should display the associated username at the top of the entry, allowing users to easily identify who made the post. Chronological Order: Entries should appear in chronological order, with the most recent posts displayed first. Actual Results: Usernames Missing: The username section is blank for all entries on the friends' timeline, regardless of the entry content or the friend who posted it. Ordering Issue: Entries appear in a seemingly random order, not sorted by the time and date they were posted.. UI bug fix; Issue Overview: When using the search functionality, search results are duplicated, showing each entry twice sequentially. This occurs regardless of the search term used and affects all users. Steps to Reproduce: Navigate to the search page. Enter any valid search term in the search field. Submit the search query. Observe that each search result is displayed twice in succession. Expected Result: Each valid search result should appear only once, corresponding to the data that matches the search criteria. Actual Result: Each search result is displayed twice, creating confusion and a cluttered interface.. Mood Summary Page - Pie Chart; 3; As a registered user of the diary app I want to view my mood statistics represented in a pie chart format So that I can have a visual understanding of the distribution of different moods over time.. Search for Diary entry; 3; As a registered user I want to search for terms in the target Diary entry So that I can see entries that contain the search terms. Map Screen; 3; As a user I want to be able to see entries on an interactive map according to their location So that I can easily retrieve diary entries based on location, friends and mine.. Splash Screen and App Icon; 1; As a user of the app I want to see a splash screen with the appropriate icon when I open the app So that I can easily identify and engage with the app while it loads. Design work; Add custom theme colours and styling.. Profile screen; 2; As a user I want to be able to edit my profile picture and account name For my friends and myself to see corresponding to entries on the friend’s timeline, friends list and map.

What are the security considerations for features being developed in this sprint?

Detail which user stories have security implications and how those will be addressed during the development. Mood page live data This user story implements functionality which processes and uses live data from the user. Some measures to prevent these issues include: - Ensuring that the user can only access their own user data once the log in process has succeeded. - On logging out, ensure that the user is successfully logged out of Firebase Authentication. - And after logging out, redirect the user to the log in page and not allow back navigation which would otherwise navigate back to the homepage.