# Agile Developer (CIS2003-N)
Sprint Retrospective

# Completion Details

| Team: | A | Sprint: | 6 | Date: | 29/04/2024 |
| --- | --- | --- | --- | --- | --- |
| Students present: | Daniel, Raymond, Joshua, Samuel, Jacob, Sophie, Mark |  |  |  |  |

# Introduction

Use this document to reflect upon a completed sprint.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).  It is based around the 4Ls technique (more details can be found here: https://www.atlassian.com/team-playbook/plays/4-ls-retrospective-technique)

# Reflection Details

List and describe what you Loved

What you loved about your work during the sprint. This is what you want to keep doing, or do more of, in the future. During this sprint, the workload was less demanding due to the sprint mostly consisting of bug fixes and chores, with only one major feature added, that being live data being pulled from Firestore to be used for the pie chart on Mood Tracker Page. Due to this sprint being more manageable and smaller in scale, it allowed other group members in assisting others that are having trouble with features/bugs that are to be fixed for the final protype that is to be demoed. As such, this has ensured that all the bug fixes that have been identified for the final protype have been resolved by multiple peers instead of just one person, improving overall quality.

List and describe what you Longed For

What you wish you’d had during the sprint. It could be more people, more time, more coffee, etc. For this sprint, there are some aspects that could be longed for in increasing productivity. One such aspect is that members should have more communication and presence in lab sessions. Additionally, there are still a few ideas that were initially planned but cannot be completed due to the development cycle being over. Some of these ideas may still reside in the ice box of Pivotal Tracker, waiting for future attention.

List and describe what you Loathed

What made life worse during the sprint. What do you hope will never happen again? During the sprint, there were several aspects that I loathed and should be addressed in hindsight. One prominent issue was the inconsistency in the themes of the application, which caused last-minute conflicts in aesthetic design. This inconsistency not only led to confusion but also wasted valuable time as we attempted to rectify the discrepancies. Moving forward, we hope to implement a clear and consistent theme from the start to avoid such disruptions and streamline the design process.

List and describe what you Learned

What you learned from your successes and your mistakes. Throughout the sprint, we gained valuable lessons from both our successes and mistakes. One important takeaway was the necessity of establishing a consensus on the exact theme colour early on to avoid inconsistencies in design by team members. This would not only ensure a cohesive visual identity but also streamline the development process. Additionally, we learned the importance of effective communication within the team, particularly the need to notify the group when unavailable for a specific day. Clear communication ensures that everyone is on the same page and prevents delays caused by unexpected absences. These lessons will undoubtedly contribute to smoother sprints in the future.

What actions will be taken in the next sprint to improve team performance?

These should be specific actions / changes that you will do this next sprint. One action you’ll take to remove something from your LOATHED list. One action you’ll take to amplify something from your LOVED list. Use your LONGED FOR and LEARNED lists to help shape your ideas for what actions to take. From the retrospective of this sprint, there are some actions that could be taken in improving the team performance. To address an item from our loathed list, we will establish an early consensus and discuss certain aspects of the application to avoid inconsistencies in design. As such the problem in the exact theme colour for the application could have been avoided. This proactive approach will prevent last-minute conflicts and streamline the development process. Drawing from our loved list, we will continue to foster a collaborative environment by allocating time for peer assistance. This practice proved valuable in this sprint, allowing for the resolution of all identified bug fixes by multiple team members and improving overall quality. Lastly, we should refine our communication strategies, ensuring that team members are notified in advance when unavailable and facilitating smoother coordination during lab sessions. These targeted actions will enhance our team's performance and contribute to more successful sprints.