# Agile Developer (CIS2003-N)
Sprint Review

# Completion Details

| Team: | A-Cupcake | Date: | 29/04/2024 |
| --- | --- | --- | --- |
| Sprint number: | 6 | Tutor: | Tyrone Davidson |
| Students present: | Daniel, Raymond, Joshua, Samuel, Jacob, Sophie, Mark |  |  |

# Introduction

Use this document to review a sprint as it ends.  You will need to include this document in your Element 1 submission (a copy for each sprint performed).

# Review Details

Which user stories were accepted by the Product Owner?

List the user stories by their descriptive title. - Streak Fix - Entry Indicator - Friend’s Timeline Bug Fixes - UI Bug Fixes - Mood Tracker Page – Pie Chart - Search for diary entry - Map screen

Which user stories were rejected by the Product Owner?

List the user stories by their title and briefly state why each was rejected. - Offline App functionality: Buggy/Does not load after closing app - Profile Screen: Does not change profile pictures at times - Splash Screen and App Icon: Finalized design still not implemented

What feedback did the Product Owner give about the product and development team?

The Product Owner urges that for this final sprint, the team should make sure that all relevant documentation for each sprint as well as the source code of the application should be ready to hand-in soon. Besides that, a demo video of the application building should also be included along with the whole list of user stories for this application which can be exported from Pivotal Tracker (formatted properly). In terms of the user stories that were rejected, most of them were rejected due to unforeseen bugs being discovered during this sprint review. Since this is the last sprint, the product owner emphasized that the rejected stories do not need to be fixed anymore due to there being no more sprint reviews, thus concluding the development phase.

What significant changes were made to the Product Backlog following the review?

No significant changes were made to the Product Backlog as this sprint primarily focusing on bug fixes rather than the introduction of new features or adjustments to existing ones, with pulling live data for the pie chart in mood tracker page being the sole new feature this sprint. The team's attention was dedicated to addressing issues identified in the previous sprint and ensuring the stability and functionality of the product. As a result, the backlog remained largely unchanged, with the team prioritizing the resolution of existing tasks to meet the project's quality standards.

Were any security concerns identified during the sprint that had not been predicted?

- Other than the already addressed security concern regarding live data being used by the mood summary page in the sprint plan 6 and privacy policy page, there were no other further security concerns realised during this sprint. - A privacy policy was added so that the user can read and understand what data is being collected as well as how and why this data is being collected and used.