# Are we doing it right?

# Introduction

This is a short self-assessment checklist to perform within your team after each sprint.  It checks if you and your team are performing the processes and activities in the expected ways for this module and its assessment.

# Checklist

| Criteria | Yes | No | Comments |
| --- | --- | --- | --- |
| Did your team effectively communicate what was expected of each member this sprint? | / |  |  |
| Did your team start the sprint with the selected User Stories in the PivotalTracker Backlog? | / |  |  |
| Were all selected Users Stories expressed as As a… I want… so that? | / |  |  |
| Did all selected User Stories have detailed Acceptance Criteria ready to use? | / |  |  |
| Were all selected User Stories given effort estimates from discussion within the team? | / |  |  |
| Is there a single codebase all members of the team are contributing toward held within the tutor provided GitHub repo? | / |  |  |
| Did each of your git commits have a meaningful comment explaining its purpose? | / |  |  |
| Has each update to the code been performed on an isolated feature branch and completed before merging into the shared branch? | / |  |  |
| Did you successfully merge the shared branch into your feature branch before merging back? | / |  |  |
| Did you pull updates to the shared branch onto your PC and merge them into your private branches at least once per day? | / |  |  |
| Were you able to cleanly merge your code into the shared branch without “heroics” from other team members? | / |  |  |

| Did you keep the User Story you were working on updated within PivotalTracker? | / |  |  |
| --- | --- | --- | --- |
| Did you communicate briefly but regularly with your team to update each other on progress? | / |  |  |
| Did you work from draft wireframe layouts for any UI updates done for your User Stories? | / |  |  |
| Did your team effectively hide incomplete or broken features on the shared branch in preparation for the Sprint Review? | / |  |  |
| Did your team merge all completed and tested work into the main branch ready to demo during the Sprint Review? | / |  |  |
| Did the prototype app shown during the Sprint Review contain code updates from all members of the team? | / |  |  |
| Did your team ensure PivotalTracker stories were up to date ready for the Sprint Review? | / |  |  |
| Were your Acceptance Criteria sufficiently detailed for use during the Sprint Review? | / |  |  |
| Did your team achieve sufficient progress in this sprint? | / |  |  |
| Did you contribute sufficiently to the work done by the team this sprint? |  |  |  |
| Is your team using the Microsoft Teams channel to keep all shared files and communication in a single location? | / |  |  |
| Has your team completed all the required assessment documentation for this sprint? | / |  |  |

# What now?

Be sure to discuss the results of your self-assessment within your team, especially during each Sprint Retrospective.  Make plans for how to align your work with the expectations set above.  Ask your tutor if you don’t understand the importance of any of the criteria above.