Agile Developer: Reflective Report

Name: Daniel Cyril Obon

Student ID: C2650218

Course: Computer Science (Year 2)

Assignment: Agile Developer (Element 3)

Personal Contribution Compared to Other Team members:

For the application, I was responsible for the splash screen, application icon, diary entry page text field and buttons, and mood summary page and implementing a pie chart for said page. From the three parts I was responsible for in the application, I found that the mood summary page was the task I faced the most challenges with. The first hurdle I faced was the difficulty in finding a suitable library for the data visualization (bar graph and pie chart). Due to most libraries using XML for the design and implementation, I had to implement all the visual aspects and animations for the page from the ground-up, as we decided using jetpack composable for our application instead of XML. As such, it took me a few weeks to make an implementation of the mood summary page that everyone was satisfied with as I had to do my own research, testing and watch multiple tutorials online. Besides that, the product manager also suggested we changed the bar graph into a pie chart for better visualization of the data. As such my initial implementation (bar graph) had to be scraped in favour of the pie chart, which in turn needed me to read up on pie chart implementations for jetpack composable, which in turn took more time to implement the mood summary page.

In terms of the documentation for all six sprints, I took the lead on most of it, that being the sprint plan, review, and retrospective. Throughout the process, Raymond provided valuable assistance, particularly in addressing security concerns in each sprint plan and review. Additionally, I handled the sprint retrospective entirely. It was a collaborative effort, and I'm grateful for Raymond's contributions and the opportunity to lead in documenting our sprint activities.

From these experiences, I have found that work efficiency is one of my major flaws. I have learned that I should consult with the product manager more to ensure that the implementation of certain aspects is suitable before attempting it and wasting valuable time when it is not up to standard, in this case it was the incorrect implementation of a bar graph. In addition, I could have also consulted my tutors more in giving me advice on certain programming difficulties such as the difficulty in finding a suitable library to use for the chart, instead of trying to scour the internet blindly. Moreover, I should have taken the initiative and encouraged the whole team to participate in the documentation process more. Due to it being handled by a few individuals, it was difficult to keep the documentation updated every week, while also being tasked with user stories to implement for the application.

The peer points proposed are as follows (18 points total):

Raymond Yau: 3

Daniel Cyril Obon: 3

Sophie Feakes: 3

Joshua Bentley: 2.5

Jacob Merritt: 2.5

Samuel Winter: 2

Mark Wickham: 2

Team’s Choices Regarding Tools and Methods:

The method the team decided to implement was the SCRUM method as it seemed to be systematic, flexible, and organized due to its backlog, documentation, and sprint system. As such, the sprints really help motivated me in this work as the implementation of the application was made into small chunks which was more digestible and more focused, making research and testing much easier and streamlined.

Pivotal Tracker was used as a backlog tracker of the user stories with acceptance criteria, which would be then examined and checked by the product owner. This tool goes hand in hand with the SCRUM method decided as a product backlog with its multitude of quality-of-life features such as having a checklist on which user stories that are accepted, rejected or in progress, and having a dedicated section to write said user stories with its appropriate acceptance criteria, making the product backlog process organized and easy.

Besides that, GitHub was used as version control for this project. Due to its flexibility and built-in functionality with Android studio, it made the collaboration process smoother by enabling seamless code sharing, tracking changes, and facilitating code reviews among team members. Additionally, having GitHub as a repository adds an extra layer of security and reliability to the project, ensuring that project assets are safeguarded and easily recoverable in case of any unforeseen issues or data loss. Overall, GitHub's robust features and reliability significantly contribute to making the project management process more efficient and the project itself more secure.

For the security aspect, the team has decided to go with Firebase for the account data handling such as email addresses and passwords, and Firestore for the diary entries and its details. The use of these tools was suggested by the tutor due to it commonly used by developers as well as its abundance of resources to reference. As such, the team decided to take up these tools to aid in the implementation of the application to allow online functionality.

Team’s Decision-making Processes and Why Conflict Occurred:

The team adopts a democratic approach when it comes to making major decisions within the team. Moreover, those that have other positions can voice out their concerns to give insight that some members may not have thought about when making their initial decision. This process was first decided in our first meeting when deciding the application we intend to create. This democratic approach has also been used when deciding our initial application UI designs and its features to be implemented. With this approach, it ensures that decisions made for major aspects are more inclusive and reflective of the collective input and perspectives of the team members, fostering a sense of ownership and commitment to the project's direction and outcomes.

When it comes to the user story distribution, it is decided by considering how adept everyone is in programming. We used our previous assessments from other programming modules to gauge the level of adeptness. As such, our less adept programmers would be tasked with user stories that are much simpler and less demanding to implement, and vice versa. However, members could also take up a user story if they feel interested in its implementation, which has occurred multiple times.

While these processes were implemented, there were conflicts that occurred on occasion, mostly in the beginning phases of the project. One such occurrence is when deciding on a UI design for the application as team members all had different ideas as some wanted ease of implementation while others want a more complex design. Due to this, the democratic approach mentioned above was implemented to ensure that all team members had a chance to voice their opinions and contribute to the decision-making process. Besides that, some also felt that they were doing more work than other team members, such as those who had to handle both the documentation and application development. As such, it was decided as a group that those in said position would be given higher peer points for their efforts in both aspects. These experiences underscored the importance of effective communication and teamwork in navigating challenges and achieving successful project outcomes.

Personal and Professional Development Goals and Career Aspirations by the Module Experience:

Reflecting on my experience, I have identified work efficiency as an area for improvement. Moving forward, I would set a goal to enhance my time management skills by ensuring that tasks are completed in an effective and efficient manner by consulting with my superiors for advice before attempting a project, thus allowing ample time for research and collaboration as the scope is then more focused and clearer.

Besides that, my communication and collaboration skills could also further improve. The importance of effective communication and teamwork has been underscored by my experiences in conflict resolution and decision-making within the team. As a goal, I aim to further develop my communication skills, actively seeking input from team members, and fostering a collaborative environment where diverse perspectives are valued and accounted for into decision-making processes, which goes hand in hand with my previous observation in which I should consult others more.

Moreover, I realized the value in continuous learning and skill development. From my encounters with programming challenges, such as learning a new programming language in Kotlin, finding suitable libraries to make program implementation more efficient, and implementing complex UI designs, it has highlighted the value of continuous learning and skill development in my career. Thus, setting a goal to regularly seek guidance from mentors, tutors, and online resources can aid in expanding my knowledge and expertise which would ultimately strengthen my problem-solving abilities and proficiency in software development. In addition, I would also start a personal project that I am passionate about that could be worked on during my free time.

As I progress in my career, I aspire to assume roles increasing responsibility and impact, such as a senior software engineer, technical lead, or project manager. Aligning my personal and professional development goals with these aspirations can guide my growth trajectory and help me achieve success in my chosen field. Overall, the module experience and formative feedback have provided valuable insights into areas for growth and development. By setting clear and attainable goals aligned with my aspirations, I can continue to evolve professionally and achieve my career objectives.